Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect food ordering dataset. | 3 | High | David Goyar |
| Sprint-1 |  | USN-2 | Clean dataset. | 5 | High | Harsh Naruka |
| Sprint-1 |  | USN-3 | Prepare dataset. | 5 | High | Harsh Naruka |
| Sprint-1 |  | USN-4 | Validate data. | 3 | Medium | David Goyar |
| Sprint-2 | Tableau Dashboard | USN-5 | Create KPI dashboard. | 5 | High | Ravi Sharma |
| Sprint-2 |  | USN-6 | Cuisine analysis. | 3 | High | Ravi Sharma |
| Sprint-2 |  | USN-7 | Revenue analysis. | 5 | High | Ravi Sharma |
| Sprint-2 |  | USN-8 | Restaurant segment. | 3 | Medium | David Goyar |
| Sprint-3 | Insights | USN-9 | Customer rating. | 3 | High | Ravi Sharma |
| Sprint-3 |  | USN-10 | Delivery time. | 5 | High | Ravi Sharma |
| Sprint-3 |  | USN-11 | Meal type. | 3 | Medium | Harsh Naruka |
| Sprint-3 |  | USN-12 | City-wise. | 3 | High | David Goyar |
| Sprint-3 |  | USN-13 | Interactive filters. | 2 | Medium | Ravi Sharma |
| Sprint-4 | Deployment | USN-14 | Flask website. | 5 | High | Ravi Sharma |
| Sprint-4 |  | USN-15 | Tableau story. | 3 | High | David Goyar |
| Sprint-4 |  | USN-16 | GitHub deployment. | 3 | Medium | Ravi Sharma |
| Sprint-4 |  | USN-17 | Testing. | 3 | High | Kartik Gupta |
| Sprint-4 |  | USN-18 | Documentation. | 2 | High | Kartik Gupta |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 7 Days | 03 Aug 2026 | 09 Aug 2026 | 16 | 09 Aug 2026 |
| Sprint-2 | 16 | 7 Days | 10 Aug | 16 Aug | 16 | 16 Aug |
| Sprint-3 | 16 | 7 Days | 17 Aug | 23 Aug | 16 | 23 Aug |
| Sprint-4 | 13 | 7 Days | 24 Aug | 30 Aug | 13 | 30 Aug |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Velocity: 61/4 = 15.25 story points per sprint.